YT_Channel_Stats

Phase 2 — Build Scope Document

For Claude Code  •  March 2026

# Purpose & Goals

This document defines the Phase 2 scope for YT_Channel_Stats — a niche intelligence tool for YouTube channel creation. The current system works but burns API quota too fast and returns data that isn't actionable enough for the core use case.

The core use case is:

- Identify niches worth entering (size, growth, revenue potential)

- Find the top channels in a niche and understand what's working

- Spot video gaps and underserved angles to exploit

- Understand competitor strategy before starting a channel

# Current Problems

## 1. Quota Burn

The system burns ~320 API units per run with 3 keywords. At 10,000 units/day that's only ~31 searches before hitting the limit. In practice users report hitting the wall in 5–6 searches, suggesting quota tracking is lost on process restart (tracking is in-memory only).

| Operation | Current Cost | Optimized Cost | Savings/Run |
| --- | --- | --- | --- |
| Keyword searches (3 kw) | 300 units | 100 units | −200 units |
| Channel video fetches (top 10) | 20 units | 6 units (top 3) | −14 units |
| Repeat niche search (no cache) | 320 units | 0 units (cached) | −320 units |
| Total per fresh run | ~320 units | ~106 units | ~67% reduction |
| Daily runs possible (10k limit) | ~31 runs | ~94 runs | +63 runs/day |

## 2. Data Isn't Actionable

The report returns a lot of fields but doesn't answer the questions that matter:

- No top channel surface — the table exists in the report but lacks context (revenue, growth, why they're winning)

- No profitability signal — nothing tells you if a niche is worth entering financially

- No niche trajectory — is this niche growing or dying?

- Gap analysis is weak — TopicDiscovery runs on existing video titles, not true gap identification

- Revenue is missing entirely — YouTube API doesn't expose this, needs estimation logic

## 3. Fragile Chrome Scraping

The Chrome extraction layer scrapes Social Blade and channel pages via Puppeteer. This breaks frequently, adds significant run time, and the data returned is inconsistent. It should be replaced or cut for Phase 2.

# Phase 2 Scope

2A Quota & Caching Fixes Critical — unblocks everything else

| Task | File(s) | Units Saved | Priority |
| --- | --- | --- | --- |
| Persist quota tracking to disk | src/api/youtube.ts + new src/api/quota-store.ts | Stops losing count on restart | Critical |
| Single search call per run | src/api/youtube.ts + src/pipeline.ts | −200 units/run | Critical |
| Limit video fetches to top 3 channels | src/pipeline.ts | −14 units/run | High |
| 24hr result cache per niche | new src/cache/niche-cache.ts | −320 units on repeat | High |
| Quota guard — abort if <200 units remain | src/api/youtube.ts | Prevents silent overrun | High |

2A Implementation Notes

- Quota store should write to sessionDir/quota.json, keyed by Pacific date

- Cache key = normalized niche string (lowercase, trimmed). TTL = 24hrs

- Combine multiple keywords into a single smarter query: join with spaces or pick the most specific one

- Quota guard should throw a descriptive error: 'Daily quota low (X units remaining). Try again after midnight PT'

2B Data Relevance Rework Makes the report actually useful

| Task | File(s) | Units Saved | Priority |
| --- | --- | --- | --- |
| Add revenue estimation per channel | new src/analysis/revenue-estimator.ts | Core ask | Critical |
| Add niche profitability threshold logic | src/analysis/niche-analyzer.ts | Answers 'is this worth it' | Critical |
| Integrate Google Trends (free) | new src/api/google-trends.ts | Niche trajectory signal | High |
| Rework top channel section in report | src/report/report-generator.ts | Surfaces what actually matters | High |
| Strengthen gap/opportunity analysis | src/analysis/topic-discovery.ts | Better gap signal | Medium |
| Add competitor pattern summary | src/analysis/niche-analyzer.ts | What's working in the niche | Medium |

Revenue Estimation Logic

YouTube doesn't expose revenue data. Use a views × RPM estimation approach keyed by niche category. The system should auto-detect the niche category from the search keyword and apply the appropriate RPM range.

| Niche | Avg RPM Range | Profitability Signal |
| --- | --- | --- |
| Finance / Investing | $8 – $20 | 1M views/mo ≈ $8K–$20K/mo |
| Business / Entrepreneurship | $6 – $15 | 1M views/mo ≈ $6K–$15K/mo |
| Tech / Software | $4 – $12 | 1M views/mo ≈ $4K–$12K/mo |
| UFO / Conspiracy | $1.50 – $4 | 1M views/mo ≈ $1.5K–$4K/mo |
| Gaming | $1 – $4 | 1M views/mo ≈ $1K–$4K/mo |
| Entertainment / Pop Culture | $1 – $3 | High volume needed |

- Estimated monthly revenue = (avg monthly views) × (niche RPM / 1000)

- Flag channels as 'High Revenue Potential' if estimated monthly > $3,000

- Flag niche as 'Profitable' if top 5 channels avg > $5,000/mo estimated

- Always display as a range (low/high), never a single number — these are estimates

Google Trends Integration

- Use the unofficial google-trends-api npm package (free, no API key)

- Query: interest over time for the niche keyword, past 12 months

- Output: trend direction (Rising / Stable / Declining), peak month, YoY delta

- This replaces the current trendDirection field which appears to be hardcoded or estimated

Reworked Report Output — Top Channels Section

Replace the current flat table with a ranked card format per channel:

- Channel name + link

- Subscribers / Total views / Video count

- Estimated monthly revenue (range)

- Avg views per video (last 10)

- Upload cadence (videos/week)

- Top performing video title + view count

- Content pattern (what format/angle they use most)

Gap Analysis Upgrade

Current TopicDiscovery runs keyword frequency on video titles. Upgrade to:

- Identify topic clusters present in top channels

- Flag clusters with high average views but low video count = underserved

- Identify recency gaps — topics covered >6 months ago with no recent content

- Score gaps by: (avg views in cluster) × (1 / video count) = opportunity score

2C Remove Fragile Chrome Layer Cut or replace Puppeteer scraping

The Chrome/Puppeteer extraction layer (src/chrome/) scrapes Social Blade and YouTube channel pages. This is the least reliable part of the system and adds the most complexity for the least return right now.

| Task | File(s) | Units Saved | Priority |
| --- | --- | --- | --- |
| Remove Chrome extraction from pipeline | src/pipeline.ts | Removes fragile dependency | High |
| Remove src/chrome/ directory | src/chrome/* | Cleans up dead weight | Medium |
| Remove Social Blade section from report | src/report/report-generator.ts | Was unreliable anyway | Medium |
| Note: restore in Phase 3 with paid SocialBlade API | — | Planned upgrade path | Low |

# File Change Map

Summary of every file that needs to be created, modified, or deleted.

## New Files

- src/api/quota-store.ts — persistent quota tracking to disk

- src/cache/niche-cache.ts — 24hr TTL cache for niche results

- src/api/google-trends.ts — Google Trends integration

- src/analysis/revenue-estimator.ts — RPM-based revenue estimation

## Modified Files

- src/api/youtube.ts — replace in-memory quota with QuotaStore, add quota guard

- src/pipeline.ts — single search call, top-3 video fetch, cache check, remove Chrome step

- src/analysis/niche-analyzer.ts — add profitability threshold, competitor pattern logic

- src/analysis/topic-discovery.ts — upgrade gap scoring algorithm

- src/report/report-generator.ts — rework top channels section, add revenue/trends, remove Social Blade section

## Deleted Files

- src/chrome/ — entire directory (Puppeteer scraping layer)

- src/notifications/telegram.ts — optional, cut if adding complexity. Re-add in Phase 3

# Phase 3 — Paid API Upgrades (Future)

Once the tool is generating revenue, these integrations unlock significantly better data:

| API | Cost | What It Unlocks |
| --- | --- | --- |
| SocialBlade API | ~$10/mo | Historical growth rates, real revenue estimates, rank tracking |
| RapidAPI YT Scrapers | ~$10/mo | Bypass quota entirely for bulk channel/video data |
| VidIQ / TubeBuddy API | ~$20–50/mo | SEO difficulty, keyword competition scores, tag analysis |

# Success Criteria

Phase 2 is complete when:

- A fresh niche search costs ≤110 API units (down from ~320)

- Repeating the same niche search within 24hrs costs 0 API units

- Quota count survives a process restart

- The report surfaces top 3–5 channels with estimated revenue ranges

- The report includes a niche trajectory (Rising/Stable/Declining)

- The report answers 'is this niche profitable' with a clear verdict and reasoning

- The Chrome/Puppeteer dependency is removed and the system still runs cleanly

- 30+ runs per day are possible within the 10k unit limit

YT_Channel_Stats Phase 2 Scope  •  Generated March 2026